Restaurant Management System

Scrum meeting for Sprint-1:

Basic Information:

Date:26 April,2019

Venue: Online

Chair: Tasneem Farhana Suha

Minute Recorder: Diba Afroze

Attendees: Diba Afroze, Tasneem Farhana Suha, Tanzim Mahfuz, Qudrat-A-Elahee

Absent: No absence

Meeting Start Time: 10:17 PM

Meeting End Time: 10:42 PM

Decisions:

##Member Name:: Tasneem Farhana Suha

Team Role::Project Owner

Agenda of the Scrum Meeting:

1..What did I do??

ANS: I have given the function called ‘Login’. I have done the the sub-function called “sign in” and ”sign up” with the database part in firebase.

2.What will I do??

ANS::I will do the “Sign Out “ subfunction . And try to modify the other functions.

3.What obstacles I have faced??

ANS: I have faced Problems in doing the database that will connect with the sign up subfunction. Still I am facing the problem.

##Member Name: Diba Afroze

Team Role: Scrum master

Q1. What did you do since the last scrum?

Ans: I have done the basic UI design of 'Payment Function' which is asigned to me in sprint 1.

Q2. What are you doing until the next scrum?

Ans: I will complete the UI Design of 'Payment function' and establish connection with the database.

Q3.What prevented you from doing work?

Ans: My android studio was not working properly.

##Member Name:: Tanzim Mahfuz

Team Role::team member

Agenda of the Scrum Meeting:

1..What did I do??

ANS: I did the function called “Delivering Food”. I did the UI design for this Activity and the logical procedures are on going

2.What will I do??

ANS:I will do the subfunctions and make stand proper logic design to succeed my job and make help merging my functions

3. What obstacles I have faced??

ANS: Some sorts of problems are faced through the logic designs because the delivering charge will be conducted in respect to area. thats' why i am in a confusion whether i should use google maps or something new light weighted logics..

##Member Name: Qudrat-A-Elahee

Team Role: Team member

Agenda of the Scrum Meeting:

1. What did I do?

=> I did the function called “Search Items”. The procedures are on going.

2. What will I do?

=>I will do the subfunctions and make stand proper logic design to succeed my part as well as our project.

3. What obstacles I have faced?

=> Actually, I faced several problems in my Android Studio IDE. That’s why, I uninstalled my Android studio and then Re-installed it. Then I try to make the UI design of my part.