Sprint 1 – Retrospective

Meeting date: 30/4/2019

Meeting Time: 1.30 PM

Place : CSE department

Attendees: Niloy,Tasneem,Afroze,Tanzim

Minute Recorder: Tanzim

Scrum Master: Afroze

From our meeting we have found some drawbacks in our Sprint 1 what should be solved as early as possible . From the following we will come to the lackings:

1. First of all in daily scrum meeting the problem was not clearly stated . So we have to clearly state our problem & it should be always focused on.
2. We had decided that the variable would be defined as Snake\_Case(Coding convention) but in some where some team Members’ have forgotten the convention.
3. It was really a big problem that we have not used the Toggl properly which maked our client unhappy
4. The time estimation should be more & more appropriate.
5. The payment function in sprint 1 which was not implemented just like our client’s provided info. it must be implemented before touching the Sprint 2 functions. Scrum Master will make concern about it.
6. The machine problem which was a lame excuse that should be known asap for the Scrum master & overall team members

What should Keep it thorough the next Sprint :

1. Usage of Slack & Trello
2. GitHub & Git Bash.

We all hope that we will resolve it up to the next Scrum Meeting .