Sprint 1 – Retrospective

Meeting date: 30/4/2019

Meeting Time: 1.30 PM

Place : CSE department

Attendees: Niloy,Tasneem,Afroze,Tanzim

Minute Recorder: Tanzim

Product Owner: Tasneem

Scrum Master: Afroze

From our meeting we have found some drawbacks in our Sprint 1 what should be solved as early as possible . From the following we will come to the lackings:

* First of all in daily scrum meeting the problem was not clearly stated . So we have to clearly state our problem & it should be always focused on.
* We had decided that the variable would be defined as Snake\_Case(Coding convention) but in some where some team Members’ have forgotten the convention.
* It was really a big problem that we have not used the Toggl properly which made our client unhappy
* The time estimation should be more & more appropriate.
* The payment function in sprint 1 which was not implemented just like our client’s provided info. it must be implemented before touching the Sprint 2 functions. Scrum Master will make concern about it.
* The machine problem which was a lame excuse that should be known asap for the Scrum master & overall team members

What should Keep it thorough the next Sprint:

1. So far we have used GitHub and Slack properly, we should keep it up

2.Our team intimacy was better. hope to see it throughout the Project

3.The Overall Suggestions from previous scrum meetings was pretty good.

We all hope that we will resolve it up to the next Scrum Meeting .